## Slide 1: SMART METERING FOR HOME AUTOMATION

## Slide 2: GROUP MEMBERS
E/15/136 ILLANKOON H.A.M.U
E/15/209 MADHUSHANI H.K.
E/15/385 WEERASINGHE S.P.A.P.E

## Slide 3: INTRODUCTION
Developing a mobile application for the smart meter of CEB.

## Slide 4: REQUIREMENTS
Displaying the monthly usage and monthly bill to the user.
Indicating the power supply/power cut state.
Implementing a soft switch to handle
the power supply.

## Slide 5: PROJECT TIMELINE
NOW WE ARE HERE….

## Slide 6: USED TECHNOLOGIES
Microsoft sql
Programming Language - Java
Jtds JCBD library as the connection to the database.

## Slide 7: COMPLETED MILESTONES
Basic GUI is designed.
GUI is connected with the database.
Home page is completed.
We are capable of
-Turning the method to Firebase database and use particular API
-Turning the implementation to MySQL and use Php to connect

## Slide 8
Opening page..
Login page..
Home page..

## Slide 9: TASKS TO COMPLETE...
Improve GUI by adding widgets.
Soft switch implementation.
Attractive interfaces to the user

## Slide 10: DIFFICULTIES
Had to revise the technology twice because the real database was received later.
Identifying some features of database.

## Slide 11: DEMONSTRATION

## Slide 12: THANK YOU !